# AI Banking Market Intelligence Assistant

## Internship Project Proposal

Project Type: Artificial Intelligence (AI), Market Intelligence, Banking Research
Duration: 10–12 Weeks
Target Audience: University Intern (Computer Science, Information Technology, Data Science, AI, Business Analytics)

# 1. Executive Summary

The AI Banking Market Intelligence Assistant is an AI-powered research assistant designed to help bank employees access information related to banking industry trends, digital transformation initiatives, competitor activities, and emerging technologies.

The project aims to demonstrate how modern AI technologies such as Large Language Models (LLMs), Retrieval-Augmented Generation (RAG), and semantic search can support market research and strategic decision-making in the banking sector.

The project is intentionally scoped to be achievable by a university intern while delivering meaningful business value and practical exposure to modern AI development.

# 2. Project Objectives

The project aims to:

- Build an AI-powered banking research assistant

- Organize competitor and industry information into a searchable knowledge base

- Enable natural language querying of market intelligence data

- Demonstrate the use of RAG and LLM technologies

- Provide a foundation for future market intelligence and research initiatives

# 3. Target Users

### Primary Users

- Strategy Department

- Innovation Team

- Digital Transformation Team

- Product Management Team

- Management

### Secondary Users

- Business Analysts

- Research Teams

- Future AI and Data Teams

# 4. Project Scope

The project is divided into two phases to ensure successful delivery within the internship period.

# Phase 1 – Core AI Research Assistant (Mandatory)

## Objective

Develop a functional AI-powered banking research assistant capable of retrieving information from a banking knowledge base and answering user questions.

## Scope

### Knowledge Base Development

Collect and organize information related to:

- Banking industry trends

- AI adoption in banking

- Digital banking initiatives

- Competitor activities

- FinTech developments

- Public industry reports

### Data Processing Pipeline

- Document ingestion

- Text extraction

- Data cleaning

- Document chunking

- Embedding generation

### Retrieval-Augmented Generation (RAG)

Develop a RAG pipeline that:

- Retrieves relevant information

- Uses semantic search

- Generates contextual responses

- Provides source references

### AI Chat Interface

Provide a simple interface allowing users to:

- Ask banking research questions

- View AI-generated responses

- Review supporting sources

## Deliverables

### Deliverable 1

Banking Market Intelligence Knowledge Base

### Deliverable 2

Vector Search and Retrieval System

### Deliverable 3

AI Banking Research Assistant

### Deliverable 4

Basic User Interface

### Deliverable 5

Technical Documentation

# Phase 2 – Intelligence and Analysis Features (Enhancement)

## Objective

Extend the assistant with analytical capabilities that provide higher-level business insights.

## Scope

### Competitor Comparison

Enable comparison of:

- AI initiatives

- Digital banking features

- Product innovations

- Technology adoption

Example:

Compare AI initiatives among regional banks.

### Trend Summarization

Generate trend summaries from collected information.

Example:

Summarize current AI adoption trends in banking.

### Research Brief Generation

Generate structured summaries including:

- Key findings

- Industry observations

- Competitor highlights

Example:

Generate a summary of digital banking developments this month.

### Knowledge Base Expansion

Expand data coverage to include:

- Additional competitors

- Additional industry sources

- FinTech developments

## Deliverables

### Deliverable 6

Competitor Comparison Module

### Deliverable 7

Trend Summary Capability

### Deliverable 8

Research Brief Generator

### Deliverable 9

Expanded Knowledge Repository

# 5. Proposed Solution Architecture

User

|

Chat Interface

|

AI Assistant

|

Retriever + LLM

|

Vector Database

|

Banking Knowledge Base

# 6. Proposed Technology Stack

## Programming Language

- Python

## Backend Framework

- FastAPI

## AI Framework

- LangChain

## Large Language Model

Options:

- GPT

- Gemini

- Claude

- Gemma

- Qwen

Selection based on infrastructure and budget.

## Embedding Model

Examples:

- BGE Small

- Nomic Embed

- Sentence Transformers

## Vector Database

- ChromaDB

## Data Storage

- PostgreSQL (optional)

- Local file storage

## User Interface

- Streamlit

## Development Tools

- Git

- GitHub

- Visual Studio Code

# 7. Learning Objectives for the Intern

The internship is designed to provide practical exposure to AI development and banking industry research.

The intern will gain experience in:

## Artificial Intelligence

- Large Language Models (LLMs)

- Retrieval-Augmented Generation (RAG)

- Semantic Search

- Prompt Engineering

## Data Engineering

- Data Collection

- Data Cleaning

- Document Processing

- Embedding Generation

## Software Development

- Python Development

- API Development

- System Integration

## Business Analysis

- Banking Industry Research

- Competitor Analysis

- Digital Banking Trends

- Market Intelligence

## Professional Skills

- Project Planning

- Documentation

- Presentation Skills

- Stakeholder Communication

# 8. Benefits to the Bank

The project provides several benefits:

- Demonstrates practical AI applications

- Supports market and competitor research

- Creates a centralized knowledge repository

- Provides a foundation for future AI initiatives

# 9. Benefits to the Intern

The project provides:

- Hands-on experience with modern AI technologies

- Exposure to real banking business challenges

- End-to-end project development experience

- Strong portfolio project combining AI and business analysis

- Experience applicable to roles such as:

- AI Engineer

- Machine Learning Engineer

- Data Scientist

- Business Intelligence Analyst

- Digital Transformation Analyst

# 10. Supervisor Role

The supervisor will provide both technical and business guidance throughout the internship.

## Technical Guidance

- Project planning

- Architecture review

- Technology recommendations

- Code review

- Progress monitoring

## Business Guidance

- Banking industry context

- Competitor selection

- Research priorities

- Validation of findings

## Mentorship

- Weekly coaching sessions

- Technical problem-solving support

- Presentation preparation

- Career guidance

# 11. Proposed Timeline (12 Weeks)

| Week | Activities |
| --- | --- |
| 1 | Project onboarding, banking domain introduction |
| 2 | Data collection and knowledge base preparation |
| 3 | Document processing and embeddings |
| 4 | Vector database setup |
| 5 | RAG implementation |
| 6 | AI assistant development |
| 7 | Testing and refinement |
| 8 | Competitor comparison features |
| 9 | Trend summarization features |
| 10 | Research brief generation |
| 11 | Documentation and final testing |
| 12 | Final presentation and project handover |

# 12. Success Criteria

The project will be considered successful if:

### Phase 1

- Users can ask banking market intelligence questions.

- The system retrieves relevant information from the knowledge base.

- Responses include supporting references.

- A working prototype is demonstrated.

### Phase 2

- The assistant can perform competitor comparisons.

- The assistant can generate trend summaries.

- Basic research briefs can be produced.

- Additional business insights are demonstrated.

# Project Outcome

At the end of the internship, the student will have developed a functional AI Banking Market Intelligence Assistant that demonstrates the practical application of Generative AI, Retrieval-Augmented Generation, and market intelligence concepts within the banking industry.

The project serves as both a valuable learning experience for the intern and a proof-of-concept for future AI-driven research and knowledge management initiatives within the bank.